**Iteration Evolution Report**

　　　　　　　　　　　　　　　　　　 Date：18/05/2023

|  |  |  |  |
| --- | --- | --- | --- |
| Group No. | 11 | Project Name | XingQiao |
| Iteration Name | Tech Prototype | Start – End Date | 20/3/2023 – 18/5/2023 |
| Task achievement: (completed tasks, realized functions, progress, quality, etc.)  Complete Tasks:   * Update "VISION" document and "USE\_CASE" models * Iteration Evaluation Report Document * Tech Prototype Iteration PPT   Realized functions:   * Back-end code * Database design | | | |
| Results of reviews/tests: (What reviews/tests were performed? What were the results of  reviews /tests?)   * The back end logic APIs work, but need to connect to front end * Completed main database tables | | | |
| Problems, changes and rework: (problems encountered, changes made, rework required, etc.)   * Group member leaved the project: need to reassign tasks | | | |
| Lessons learned:   * Divide task to small chunks and try to complete one by one. * Prioritize the tasks before starting, otherwise will end up too much time on small task * Use-Case should be clean and clear, not too complicated | | | |