**Iteration Evolution Report**

　　　　　　　　　　　　　　　　　　 Date：17/3/2023

|  |  |  |  |
| --- | --- | --- | --- |
| Group No. | 11 | Project Name | XingQiao |
| Iteration Name | Interface Prototype | Start – End Date | 27/2/2023 – 14/3/2023 |
| Task achievement: (completed tasks, realized functions, progress, quality, etc.)  Complete Tasks:   * "VISION" document * "USE\_CASE" model and specification * Iteration Evaluation Report Document * Interface Prototype Iteration PPT   Realized functions:   * Interface code * Interface package | | | |
| Results of reviews/tests: (What reviews/tests were performed? What were the results of  reviews /tests?)   * The interface of website can run properly | | | |
| Problems, changes and rework: (problems encountered, changes made, rework required, etc.)   * The main positioning of the product is unclear * List all the main points using use-case so that everything would be clear * The Use-Case model is required to rework as it is too complicated * The regulations and more details should be written in the use-case specifications | | | |
| Lessons learned:   * Conduct more discussion among group members to move forward the progress * Prioritize the tasks before starting, otherwise will end up too much time on small task * Use-Case should be clean and clear, not too complicated | | | |